# Client Action Plan & Weekly Project Roadmap

GoHighLevel Funnel & Campaign Execution Plan — The Ultimate College Funding Showdown

Client / Firm: BrightPath Legacy Wealth Corporation

Prepared By: Marketing & GoHighLevel Implementation Team

Timeline Scope: September 2026 | Milestone Schedule & Action Deliverables

Executive Purpose of This Document

This document provides two critical operational plans: First, an exact, prioritized list of actions and credentials the client must provide to complete setup. Second, a structured weekly delivery roadmap detailing what has already been accomplished (Week 1 & Week 2) and the exact week-by-week timeline of deliverables for the remaining phases leading up to live ad traffic launch.

# 1. Client Action Plan: What the Client Must Do & Provide

To ensure full functionality of GoHighLevel CRM, automated SMS/email communication, and calendar bookings, the client must complete and provide the following 7 action items:

## Item 1: Advisor Google / Outlook Calendar Integration

●  Action Required: Log into the GoHighLevel Sub-Account.

●  Navigation Path: Navigate to: Settings (bottom left gear icon) > My Profile > Integrations.

●  Execution: Click 'Sign in with Google' or 'Sign in with Microsoft' to connect the personal calendar of the advisor conducting the consultation calls.

●  Why It Is Needed: Enables 2-way real-time calendar syncing. When a parent books a strategy session through the funnel, it immediately places the event on the advisor's personal calendar and blocks out busy times to prevent double-booking.

## Item 2: A2P 10DLC Brand & Campaign Registration (Mandatory SMS)

●  Action Required: Submit the official company registration under Settings > Phone Numbers > Trust Center.

●  Required Data Points: 1. Exact Legal Business Name (must match IRS EIN documentation exactly). 2. 9-digit Federal Tax ID / EIN. 3. Registered Physical Business Street Address (P.O. Boxes will be rejected by US telecom carriers). 4. Mobile Opt-in Proof: Confirm the landing page form includes the required TCPA consent checkbox.

●  Why It Is Needed: Under US telecom carrier law (FCC & CTIA rules enforced by AT&T, T-Mobile, and Verizon), automated SMS messages sent from business software without verified A2P 10DLC registration will be permanently blocked. Approval takes approximately 3 to 7 business days.

## Item 3: Dedicated Email Sending Domain DNS Records

●  Action Required: Provide DNS access or add the 5 generated DNS records (SPF, DKIM, DMARC, MX) in your domain registrar (e.g., Cloudflare, GoDaddy, Namecheap).

●  Subdomain Choice: Recommended subdomain: mail.brightpathlegacywealth.com or info.brightpathlegacywealth.com.

●  Why It Is Needed: Authenticates outgoing emails sent by GHL workflows, guaranteeing high inbox placement and preventing the client's automated full report emails from landing in spam/junk folders.

## Item 4: Custom Funnel Subdomain (Branded URL)

●  Action Required: Add a single CNAME record in your domain DNS manager: Host: showdown (or college) pointing to: flash.funnels.msgsndr.com.

●  Why It Is Needed: Replaces the generic GHL staging URL with a high-trust, professional address: https://showdown.brightpathlegacywealth.com.

## Item 5: Compliance & Illustrative Return Rate Sign-Off

●  Action Required: Review and formally sign off on the assumed illustrative interest rate used in the interactive calculator (currently set to an assumed 6.0% compounded monthly).

●  Carrier Sign-Off: Confirm your insurance carrier's pre-approved life insurance illustration disclosure language.

●  Why It Is Needed: Because the advisor holds a state life insurance license, state insurance advertising rules (NAIC Model Regulations) require all non-guaranteed index performance to display an explicit illustrative disclosure footnote beneath all output charts.

## Item 6: Corporate Legal Policies & Licensing Information

●  Privacy & Terms Links: Provide live links to the firm's official Privacy Policy and Terms of Service.

●  License Identification: Provide the advisor's National Producer Number (NPN) and state insurance license number if state disclosures require listing on public promotional material.

## Item 7: Advertising Account & Tracking Access (For Paid Traffic)

●  Meta Pixel & CAPI: Provide the Meta Pixel ID and Conversions API (CAPI) token for Facebook/Instagram ad tracking.

●  Why It Is Needed: Allows real-time attribution tracking so ad algorithms can optimize spend based on calculator starts, report unlocks, and booked strategy sessions.

### Quick Summary Checklist for Client

| Action Item | Action Required | Estimated Time | Priority |
| --- | --- | --- | --- |
| 1. Advisor Calendar Sync | Connect Google/Outlook in Settings > My Profile | Immediate (5 mins) | High |
| 2. A2P 10DLC Registration | Submit EIN, Address, & Opt-In in Phone Trust Center | Immediate (10 mins) | Critical |
| 3. Email Domain DNS | Add SPF, DKIM, DMARC, MX records in DNS registrar | 1 - 2 business days | High |
| 4. Funnel Domain CNAME | Add CNAME: showdown -> flash.funnels.msgsndr.com | 1 business day | Medium |
| 5. Compliance Sign-off | Confirm 6.0% illustrative rate & carrier disclaimer | 1 - 2 business days | High |
| 6. Legal Links & NPN | Send Privacy Policy URL, Terms URL, Advisor License | Immediate | Medium |
| 7. Meta Pixel & CAPI | Provide Meta Pixel ID & Conversion API access token | Prior to Ad Launch | Medium |

# 2. Weekly Project Timeline & Delivery Roadmap

The project execution is organized into a 6-week progressive delivery framework. Below is the breakdown of what has been delivered and the exact week-by-week implementation plan for the remaining phases.

| Timeline | Project Phase & Focus | Status | Key Milestone Deliverables |
| --- | --- | --- | --- |
| Week 1 | Funnel Architecture & Core Landing Page | COMPLETE | Mobile-responsive hero, brand styling, value proposition, and trust bar. |
| Week 2 | Calculator, Proposal Funnel & Logo Integration | COMPLETE | Age slider, gap math, teaser, full 3-way showdown, PDF generator, and logo. |
| Week 3 | GHL CRM Infrastructure & Webhook Bridge | UPCOMING | 9 Custom fields, 8-stage pipeline, booking calendar, and JS webhook bridge. |
| Week 4 | Automations, Workflows & Email/SMS Copy | UPCOMING | 6 Workflows: Instant report email/SMS, 3-touch nudge, and reminder series. |
| Week 5 | Telephony Verification, Custom Domain & QA | UPCOMING | A2P 10DLC check, sending domain verification, 10-point end-to-end testing. |
| Week 6+ | Paid Ad Launch, Tracking & Optimization | UPCOMING | Meta/YouTube/LinkedIn pixel tracking, ad go-live, conversion KPI monitoring. |

## Week 1: Funnel Architecture & Core Landing Page (COMPLETED)

●  Headline & Copy: Crafted the primary scroll-stopping hook: 'There's More Than One Way to Pay for College'.

●  Page Architecture: Built mobile-first, conversion-optimized HTML and CSS architecture.

●  Showdown Concept: Engineered the '3-Way Showdown' teaser preview highlighting Trump Accounts, traditional 529 savings plans, and the flexible cash-value insurance solution.

●  Brand Styling: Established corporate brand palette: Deep Forest Green (#0b3e27), Warm Gold (#c99726), Crisp White (#ffffff), and Warm Off-White (#f7f9f7).

## Week 2: Self-Service Calculator, Proposal Funnel & Brand Assets (COMPLETED)

●  Interactive Calculator: Engineered client-side mathematical projection compounding future value at an illustrative 6.0% monthly rate based on child age, current savings, and monthly contribution capacity.

●  Teaser Scorecard: Created ungated score reveal (0–100) displaying personalized savings gap and immediate readiness assessment.

●  Inquiry Capture Gate: Built progressive profiling gate collecting parent name, email, phone, and TCPA consent without re-asking calculator inputs.

●  Full 3-Way Showdown: Delivered deep side-by-side comparison across flexibility, tax treatment, liquidity, non-college penalty, and financial aid impact.

●  Personalized PDF Tool: Implemented pure client-side PDF proposal generator allowing parents to download a personalized, branded summary document.

●  Official Logo Integration: Inpainted WhatsApp photo counter artifacts, produced ultra-clean 720x547 metallic logo assets (brightpath-logo.webp/png), and embedded base64 data URIs for native GHL deployment.

●  GHL Code Deployment: Pasted complete code (college-funding-showdown.html) into the GoHighLevel Funnel Custom Code block.

## Week 3: GHL CRM Infrastructure & Webhook Bridge (NEXT IMMEDIATE PHASE)

●  1. Custom Fields Setup: Build all 9 contact-level custom fields in GHL (cfs_child_age, cfs_start_year, cfs_current_savings, cfs_monthly_contrib, cfs_school_cost, cfs_projected_total, cfs_funding_gap, cfs_funding_score, cfs_biggest_concern).

●  2. Opportunity Pipeline: Build the 'College Funding Showdown Funnel' pipeline with all 8 progressive stages from 'New Lead' to 'Won Client'.

●  3. Booking Calendar: Build the 30-minute 'College Funding Strategy Session' calendar with 15-minute buffers, 2-hour minimum notice, and 14-day booking window.

●  4. Webhook Bridge Integration: Create Workflow 1 with an Inbound Webhook trigger in GHL, copy the webhook URL, and update the landing page JavaScript submission bridge to push parent contact data and calculation outputs directly into GHL CRM.

●  5. Dynamic Calendar Pre-Fill: Wire the calendar booking button (#cfs-book-calendar-link) with pre-filled name, email, and phone URL parameters.

## Week 4: Automations, Workflows & Email/SMS Nurture Sequences

●  1. Workflow 1 (Lead Capture & Report Delivery): Create automated instant confirmation SMS and branded HTML report delivery email with personalized calculator merge tags.

●  2. Workflow 2 (No-Booking Nudge): Build the 3-touch booking nurture sequence for leads who unlocked their report but haven't booked an appointment (Touch 1: Day 1 Email; Touch 2: Day 3 SMS; Touch 3: Day 7 Final Check-in Email).

●  3. Workflow 3 (Appointment Reminders): Configure automated instant confirmation email/SMS with calendar invite, 24-hour pre-call reminder (SMS + Email), and 1-hour pre-call urgent reminder SMS.

●  4. Workflow 4 (No-Show Recovery): Build same-day automated rebooking SMS and 24-hour follow-up email triggered when an advisor marks an appointment as missed.

●  5. Workflow 5 (Post-Call Outcomes): Configure outcome routing for advisors: moving closed clients to onboarding workflows and non-buyers to monthly educational wealth drip campaigns.

●  6. TCPA Compliance Audit: Test SMS character lengths and verify mandatory 'Reply STOP to opt out' compliance language across all automated text messages.

## Week 5: Telephony Verification, Custom Domain & End-to-End QA Testing

●  1. A2P 10DLC Verification: Verify that the client's A2P 10DLC campaign registration is approved in GHL Trust Center.

●  2. Email Deliverability Audit: Verify sending domain DNS records (SPF, DKIM, DMARC, MX) to guarantee email deliverability.

●  3. Branded Domain Connection: Connect custom subdomain (e.g., showdown.brightpathlegacywealth.com) and provision SSL certificate in GHL.

●  4. 10-Point Live QA Testing: Execute full 10-point end-to-end user journey test: visit landing page -> calculate -> view teaser -> submit form -> view full report -> download PDF -> verify GHL contact creation and custom fields -> verify opportunity pipeline placement -> receive instant SMS and email -> book calendar test call -> verify Google calendar 2-way sync.

●  5. Client Orientation: Provide the client and advisor with a 15-minute Loom video / live walkthrough demonstrating how leads appear in GHL, how appointments sync, and how to mark calls complete.

## Week 6 & Beyond: Paid Traffic Launch, Conversion Tracking & Ongoing Optimization

●  1. Tracking Pixel Setup: Embed Meta Pixel and configure Conversions API (CAPI) on landing page and booking confirmation steps.

●  2. Ad Campaign Launch: Launch approved creative assets on Meta (Facebook & Instagram), YouTube Reels, and LinkedIn targeting parents aged 25–55 with children aged 0–17.

●  3. Performance Dashboard: Set up weekly dashboard review tracking Funnel-Stage Metrics: Page Views -> Calculator Starts (Target: 40%+) -> Teaser Views -> Form Submissions (Target: 25%+) -> Calendar Bookings (Target: 15%+) -> Call Attendance Rate (Target: 80%+).

●  4. Ongoing Split-Testing: Launch A/B headline split tests (e.g., Trump Account vs. 529 angle) and test retargeting pools for parents who unlocked their report but did not book a strategy call.

# 3. Milestone Acceptance & Sign-Off Schedule

The following milestones govern formal acceptance and sign-off between the implementation team and BrightPath Legacy Wealth Corporation:

| Milestone | Scope / Deliverable | Acceptance Status | Responsible Party |
| --- | --- | --- | --- |
| Milestone 1 | Landing Page, Calculator & Logo Deployment | APPROVED | Client & Dev Team |
| Milestone 2 | Client Inputs: Calendar, A2P 10DLC, Domain DNS | PENDING CLIENT | Client / Firm |
| Milestone 3 | GHL CRM Setup: Fields, Pipeline, Webhook Bridge | READY TO BUILD | Dev Team |
| Milestone 4 | Automations: 6 Workflows & Copy Templates | READY TO BUILD | Dev Team |
| Milestone 5 | End-to-End QA Testing & Verification | SCHEDULED | Joint Review |
| Milestone 6 | Paid Traffic Campaign Go-Live & Tracking | TARGET WEEK 6 | Joint Launch |

Prepared by: Marketing Implementation Team | Platform: GoHighLevel (GHL)

Document Reference: d:\Wordpress\shop\GHL\Client_Action_Plan_and_Weekly_Project_Roadmap.docx